Weekly Report

| Name: | Sky | Team/Group: | Imaging Cargo | Date: | 20/01/2025 – 24/01/2025 |
| --- | --- | --- | --- | --- | --- |

Tasks & Progress

| Tasks/Projects | Descriptions | Remarks |
| --- | --- | --- |
| R&D Requirements | Continued work on new R&D requirements and compared SFML, GLFW + GLAD, and SDL libraries for features, performance, and use cases. |  |
| SDL Libraries | Surveyed SDL installation methods, successfully installed via vcpkg, resolved issues with SDL2, ImGui, and OpenGL bindings—documented step-by-step installation and configuration process, including environment variables, project properties, and test code integration. | Notes for linking libraries and installation written. |
| UI, Pan and Zoom | - Improved UI layout by reorganizing buttons, integrating the status bar into the top panel, and enabling dynamic adjustments for resizing. - Enhanced zoom and pan functionality with smoother transitions, proper viewport constraints, and accurate scaling. - Adjusted the zoom-level text display for clarity. | Addressed coordinate mismatches and viewport alignment issues during panning and zooming. |
| Rotation and Undo Functionality | - Added clockwise and counterclockwise image rotation, updating display and status bar to reflect new dimensions. - Implemented undo functionality using a history stack, enabling seamless reversal of modifications such as cropping, rotation, and calibration. | Both features are fully functional and provide better user interaction and control. |
| Crop Functionality | - Updates: - Adjusted cropping logic to account for the scaling and transformation applied to the image when compressed to fit the display view. - Introduced scaling factors (scaleX, scaleY) to map the selection box coordinates from the display view back to the actual image data. - Enhanced boundary checks to ensure cropping dimensions remain within the bounds of the original image. - Debugging tools were added to validate the mapping between view coordinates and actual image data, ensuring better alignment. - Issues: - The image is scaled and compressed to fit the display view, causing a mismatch between the selection box rendered on the screen and the cropped region from the actual image data. - Precision discrepancies may arise due to floating-point rounding errors during coordinate transformations. - Edge cases, such as extreme zoom levels, non-uniform scaling, or small images, still cause cropping misalignments. - Undo operations sometimes reset the view incorrectly, leading to cropping based on the wrong dimensions. *Refer to Appendix A for screenshots of issues. | Pushed the code to GitHub, but the issues will be solved after this. |
| Mouse Pointing Issues | - Fixed inaccuracies in mouse pointer position mapping to image coordinates. - Updated logic to account for viewport offsets and control panel height correctly. - A coordinate display was implemented in the status bar, indicating whether the cursor was inside or outside the image. | Improved but requires further refinement to handle edge cases with dynamic viewport adjustments. |
| Selection Box Rendering | - Implemented a robust solution for selection box rendering using OpenGL. - Boxes are drawn accurately with proper scaling and transformation. - Supports dynamic pan, zoom, and real-time adjustments. - Resolved earlier issues with rendering logic and coordinate mismatches. | Selection box rendering is fully functional and meets the requirements. |
| GitHub Integration | Pushed projects using ImGui, Boost.Signals2, and SDL to GitHub, including a README.md detailing functionalities, libraries used, and current issues. | Completed and shared with the team. |
| CT Demo Code Study | Received the SDK for CT and downloaded the SDK locally. | After CNY, a short update on the study will be given. |

Appendix A

Image with Selection Box for Crop

Result for Crop function on the selected region